118th DPG Water meeting held at GIZ Water Programme office, Ismani Street Upanga, on 6th September, 2018 from 13:09 -14:46 hrs.

# PRESENT:

| Francis Odhiambo(UNICEF) CoChair | Ernst Doering (GIZ) | Godfrey Mpangala (CRS) |
| --- | --- | --- |
| Justus Rwetabula (AfDB) | Rebecca Budimu (WSSCC) | Stephane Vidal (AFD) |
| Nsaa-Iya Amaniel (DPG W) | Linda Ayendera (DPG W) |  |

Agenda

- Opening and Introduction

- Approval of previous minutes

- Matters arising and dialogue

- WSD II MTR & Dialogue

- Sector themes

- Public Private Partnership (PPP)

- Poland and OECD seminar

- Cholera outbreak

- AoB and closure.

- Opening and Introduction.

The Co-Chair Francis Odhiambo officially opened the meeting at 13:09 hrs. He welcomed DPs for a brief introduction and the meeting continued.

2. Adoption of the agenda and approval of previous minutes.

Agenda was adopted and minutes of previous DPG Water meeting were approved.

3. Actions arising from previous meeting, briefing on pending issues, reports and events calendar.

  - Matters and actions arising from previous meeting were as below;

Matters arising;

- WSDP II Midterm and Dialogue review.

- Public Private Partnership (PPP).

- Sector Themes.

Dialogue and WSDP II mid-term review (i) is an agenda in today’s meeting.

Action points:

- Dialogue and WSDP II MTR comments – Secretariat did receive comments from DPs and submitted to Consultant followed with a skype call.

- Public Private Partnership (PPP) next steps – PS MoWI notified CoChairs to finally obtain a resource from Ministry of Finance. Task Team members will be invited soon.

- S&H Aide Memoire was shared with DPs on 7th September for their reference as agreed.

  - Reports and documents as per MoU

In accordance to the WSDP MoU and other requirements, below is the submission status of reports;

- Semiannual physical progress report - July-December 2017 Report, expected 28th Febr. 2018 still pending. Subsequent report, due 30th August 2018 hasn’t been shared.

- Draft work plan, budget for FY 18/19 and procurement plan – The FY 18/19 budget highlights have been shared but draft procurement plan remains pending.

- Q3 FY17/18 Interim Financial Report (IFR) - The Q3 IFR has been received. FM Specialist has raised a few comments which have not been responded to on the narratives part. Clearance of the Q3 report remains pending.

- Q4 FY 17/18 Interim Financial Report (IFR) - The report has been received. The reported balances are OK and Q4 IFR has been cleared.

- Internal Auditors report-summary of issues for WSDP Steering Committee (SC) - This MoU requirement is expected in August 2018 to input discussion in the Steering Committee. It has not been shared.

  - Dialogue Calendar

No updates have been made to the dialogue calendar and it continues lacking dates for dialogue events. Embedded hereafter is the dialogue calendar for 2018 as of September.

- WSDP II MTR & Dialogue

CoChairs had a call with the assignment’s Lead Consultant (Jeremy Collin). The objectives of the call were to confirm receipt of DPs comments, provide clarification if required and discuss the next steps. DPs were notified that their comments were clear and positively received. Consultant agrees to the suggestion to add facts and further improve the report. In a period of two weeks, Consultant will share an improved report along with a response to all individual comments received.

DPs were notified that Consultants have agreed to play a role of an “Honest broker/ mediator” to enable DPs and MoWI discuss and agree on recommendations and way forward. Consultant will facilitate a one day session and to lessen complexities arising from managing a large group, they recommend a small team of DPs and MoWI representatives to meet discuss and agree in an unconstrained manner. UNICEF confirmed to pay for a third and final visit and Lead Consultant will be available and has reserved the week starting on 8th Oct 2018. With regards to budget for the planned session, Secretariat reported that costs for a full day conference facility in a decent Hotel in Dar es Salaam per person range between 30 and 40$. Overall budget is dependent upon the number of attendees and other associated ancillary costs.

Conclusion.

- Size of the suggested “small team” was proposed to be 20 individuals maximum (from both GoT side and DPs). DPs will then need to select representatives.

- A suggestion was tabled and accepted that Jeremy should hold interviews with individual DPs prior to the main session to learn DPs individual position, opinion and overall suggestions.

- Sector Themes

Secretariat gave a brief overview and current status on progress on the sector themes. Decision to adopt a thematic approach was made during the Bagamoyo DPs retreat held on April 2017. A thematic approach was envisaged to improve the quality of dialogue with MoWI. By June of 2017, draft themes were shared for DPs comments. DPs adopted the themes with minor comments. It is more than a year now since the themes were adopted and with changes in the sector and a shift in some priorities, Secretariat’s objectives were to see if DPs had any additional comments on the themes. Are the themes (embedded below) still relevant or needed some updates?

Below is a brief feedback on progress made and discussions;

Theme 1; Financing study is progressing well. GIZ hired a Consultant to work with MoWI. The assignment has two major parts: exploring potential funding sources and guidance and criteria for equitable allocations. Consultant plans to hold a meeting in October 2018 to present recommendations. With regards to PPP, GIZ had earlier supported EWURA conduct a PPP study where a guideline was produced. The Guidelines approval awaits MoWI’s approval. Concerns by the theme Lead are to reduce scope of the theme as it is so wide with many involving topics like Dialogue, SWAP etc.

Theme 2; lacks a Lead currently. It could benefit with a few changes.

Theme 3; Has a lead, presentation has been done. Next steps are unclear.

Theme 4; UNICEF are the Leads. Frank being the default after Kiwe suggests a revision since the theme appears too narrow. Meeting agreed for UNICEF to review, update and share how it should be.

Discussion;

DPs find a loss in momentum on pursuing the thematic approach. Some noted reasons for the loss of momentum could be due to limited time of Leads or absence of expert guidance in leading the themes.  A suggestion to hire Consultant(s) to draft ToRs for the themes so as to guide implementation and advance the objectives was tabled and accepted.

Conclusion;

Continue discussions on themes in subsequent DPG W meetings to determine consensus on a way forward.

Suggestions are to review some themes and hire a Consultant to lay-out a framework to implement them.

| S/n | Points for Action | Responsible | Date |
| --- | --- | --- | --- |
| 1. | Share ToR of the Financing option study. | Secretariat | 7th Sept 2018 |

- Public Private Partnership (PPP)

Task force formulation started in July 2018 but has been delayed. DPs were notified that MoWI has made good progress recently in completing identification of members and is now in a position to invite members. Letters are waiting to be signed and will be submitted soon. The envisaged main task of the Task force is to prepare a work plan for MoWI to implement the Forum’s declaration. If there will be no further changes, it appears that the team could have a total of 12 members; 2 members from MoWI, 2 members from Ministry of Industries, Trade and Investment, 2 members from Manufacturing, 1 representative from Consultants Association (ACET), 2 Contractors (CRB), 1 member from Ministry of Finance, 1 DPs rep and 1 from NGOs (Tanzania Water Partnership). Task Force ToRs .

Discussion: Concerns that the drafts ToRs (embedded above) lack the required focus and will not advance and foster a PPP initiative. Previous comments received separately suggested that the ToRs will address something else and not PPP. PPP requires thinking around projects and the ToRs aimed at resolving challenges facing the manufacturing sector. Role of DPCU in coordinating the Task Force and thereafter reporting to PS needs to be clarified.

- Poland and OECD seminar

MoWI had requested for a DPs representative to participate in a seminar in Dodoma from 12th to 13th September, 2018. The seminar aims at identifying how Poland and the OECD could support Tanzania address water-related challenges and contribute to the implementation of effective and efficient water resources management in Tanzania. According to MoWI, OECD was to provide Poland a loan for Poland to support the sector. The OECDPoland loan information raised confusion among DPs since OECD is a development cooperation entity composed of members and not a financier. It was seen unlikely for OECD to provide financing to Poland. Due to the missing information DPs could not make a decision on who will represent them. Since OECD are headquartered in Paris France, AFD volunteered to seek more information from that side.

| S/n | Points for Action | Responsible | Date |
| --- | --- | --- | --- |
| 2. | Obtain more information and the link/relationship between OECD and Poland. | Stephane Vidal | Before 12th Sept |

- Cholera outbreak

A brief highlight on the recent Cholera outbreak in Manyara was given. Since November 2015, cumulatively 32,218 cases with 534 total deaths (1.7%) rate have been reported. There is reluctance to publicly talk about it. However, there have been various interventions made by some stakeholders in combating the disease. Discussions will continue in the next DPG meeting.

- AoB and Closure.

The CoChair thanked DPs for attending the meeting and closed the meeting at 14.46hrs. The next DPG Water meeting is planned to be held on October 4th 2018.