MATTERS ARISING

| S/NO. | MATTER ARISING | RESPONSIBLE ENTITY | ACTION TAKEN |
| --- | --- | --- | --- |
| 1 | Sanitation Regulations: Due to delay of approval of sanitation regulation, Urban Department see the need and make follow up to HLU to speed up the process of approval. | ADSDM/HLU | In response to concerns raised by partners, HLU is reviewing the draft Regulations to ensure it supports the SDGs and also covers alternative sanitation chain solutions rather than focussing on centralised sewerage only. Revision to be completed by 30 June 2017. |
| 2 | NRW: ATAWAS to share report on NRW issue (on commercial losses) to be discussed on May workshop | DUWS/ATAWAS |  |
| 3 | Tittle deed and source protection report by WSSA: MoWI to send the reminding information to the authorities that have failed to submit the information. | DUWS | Reminding information resend to authorities |
| 4 | NRW: MoWI to re-issue instructions to all WSSAs to analysing causes of NRW and set the remedies. | DUWS |  |

3.AGREED ACTIONS

| SN | Agreed Action | Completion Date | Responsible Body | Status |
| --- | --- | --- | --- | --- |
| 1 | Sanitation Regulations: MoWI’s Water-supply-related Sanitation Regulations, of which the draft is currently going through the approval process, should be adopted. | 31 January 2017 | DUWS | Being reviewed by HLU and DUWS to reflect SDGs and to include non-centralised sewerage. Revisions to be completed 30 June 2017 |
| 2 | Urban Sanitation: Introduce to WSSAs the master planning of town-level sanitation services directly coupled to water supply planning (safe removal, conveyance, disposal of faecal sludge). A number of (pilot) draft plans must be produced. | 30th June 2017 | DUWS/ EWURA | Development of town-level planning tool in progress by DUWS/GIZ. Draft expected ready for sharing by end-June 2017. Tool elements have been partially tested in Morogoro and Kahama. |
| 3 | NRW: Adopt guidelines for mobilizing financing arrangements for leak prevention following system-upgrading projects, and provide peer-learning opportunities (e.g. through ATAWAS) for reducing commercial losses, including performance based incentive schemes. | 30th June 2017 | DUWS | In progress. ATAWAS has already help organise peer-learning exchanges between utilities on NRW issues. |

### 11th JWSR UNDERTAKINGS

| No. | Undertaking | Responsible | Timeframe |  |
| --- | --- | --- | --- | --- |
| 1. | WATER BOARDS: Guidelines to be adopted and disseminated; No WSSAs without approved Board. | MoWI-DUWS/PO-RALG | Next JWSR | Guidelines prepared by PO-RALG and disseminated to all Districts Utilities. |
| 2. | TITLE DEEDS AND SOURCE PROTECTION: MoWI shall re-issue an instruction letter to the WSSAs that haven’t provided the requested information yet, to report: - Status of their protected source areas. - Status of their assets demarcation, title deed. (Application process) and assets valuation. | MoWI-DUWS | Next JWSR | The WSSAs has re-instructed to provide the status of the title deeds and source protection: The WSSAs has re-instructed to provide the status of the title deeds and source protection: - Only 12 authorities of Mbeya, Njombe, Moshi, Tanga, Sumbawanga, Singida, Musoma, Bukoba, Babati, Lindi and Wanging’ombe submitted the status. - Their water sources protection includes fencing the areas around water sources, involving communities groups around the catchments on water sources protection, putting warning signs within sources boundaries etc. - All authorities demarcated their assets and status of acquirement of title deeds is in different stages. |
| 3. | NRW: MoWI to issue new instructions to those WSSAs that have not yet reached their BRN target values for NRW. To make an analysis of the causes for their NRW and report to MoWI. | MoWI-DUWS | Next JWSR | MoWI has re-issued instructions to all WSSAs to analysing causes of NRW and set the remedies. The five authorities of Mpanda, Moshi, Njombe, Songea and Singida reached set BRN targets. However, during launching of utilities performance Report (Feb 2017), all utilities instructed to set the strategies of reduce NRW. : |
| 4. | MoWI and EWURA should prepare guidelines for WSSAs on how to serve the underserved population groups. | MoWI-DUWS/EWURA | Next JWSR | Guidelines, including investment priority criteria, are being developed with support from GIZ |
| 5. | URBAN SANITATION MoWI is to complete developing its urban sanitation planning guidelines to provide guidance to the WSSAs and LGAs. | MoWI-DUWS | Next JWSR | A town-level sanitation planning tool and guidelines for WSSAs and LGAs, are in development by support from GIZ. (Draft tool will be ready for sharing by end of June 2017. |